
    
Hydro Capacity Addition Programme for 2024-25

	Sl.
No.
	Name of Project
	State/ Implem. Agency
	Unit No.
	Capacity (MW)
	Capacity Addition


	
	
	
	
	Target
	Actual
	As Programmed/ Anticipated

	A
	Hydro
	
	
	
	
	

	
	Central Sector
	
	
	
	
	

	1
	Parbati-II /NHPC
(4*200=800 MW)
	Himachal Pradesh/NHPC
	U-1to
U-4
	800
	0
	Mar’'25

	
	
	Sub- total (Central):
	
	800
	0
	

	
	State Sector
	
	
	
	
	

	1
	Pallivasal
(2x30= 60 MW)
	Kerala/ KSEB Ltd.
	U-1 to
U-2
	60
	0
	
Mar'25


	2
	Uhl-III
(3*33.3=100 MW)
	Himachal Pradesh/BVPCL
	U-1
to
U-3
	100
	0
	Mar’'25

	
3
	Thottiyar
(1x30 + 1x10
= 40 MW)
	Kerala/ KSEB Ltd.
	U-1 to U-2
	40
	40
	Commissioned on 18.10.2024

	
	
	Sub- Total (State):
	
	200
	40
	


	Total Hydro (CS+SS+PS)
	
	1000
	40
	

	Total (PSP+Hydro) (FY 2024-25)
	1000
	40
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