**Annexure-VI**

**As on 31.10.2022**

**Hydro Electric Schemes for which examination of DPR suspended**

| **S. No.** | **Project** | **State/UT** | **Sector** | **Developer** | **Installed Capacity** | **Date of suspension** | **Remarks** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Hydro Electric Schemes for which the examination of DPR suspended** |
| **1.** | Goriganga-IIIA  | Uttarakhand | Central | NHPC | 150 | 22.01.2021 | The DPR has been examined and cleared from planning, design & cost angle, financial and commercial angle.It has been observed that the tariff computed by NHPC are on higher side. NHPC limited vide letter dated 23.10.2020 has intimated that in order to bring down the tariff they have requested Govt. of Uttarakhand for providing waiver of free power, State GST concession and subordinate loan. NHPC has also asked Ministry of Power to take up the matter with Govt. of Uttarakhand for extending support through concessions. Considering that above matter may take some time to conclude in NHPC's favour, the examination of DPR of Goriganga-IIIA H.E. project has been suspended till such time. DPR examination shall be continued here onwards after above issues are resolved with State Govt. |
|  |  **total (MW)** | **150** |  |  |